## Slide 1: Case study of the Collections Application: Identification of flaws in development lifecycle including Requirements that Led to Flawed Architecture and Development
Presented By: Faisal Iqbal
Advanced Topics in Requirements Engineering (CS 846)
Spring 2019

## Slide 2: Outline
Introduction
Overview of the Application
Critical Events including Requirements gathering
Financial Loss
Recommendations
Conclusion

## Slide 3: Introduction
This project is about a collection department’s application
Awarded to a team with lowest cost bid
Software team with limited senior developers
Bad requirements gathering process
Bad development
Increased cost and possible failure

## Slide 4: Application Overview
Required by Collections department of an institution
Supposed to wrap around multiple software
  PSYS – for credit accounts
  NAS – recovery management system
  NICO – big data system
Supposed to present client data on one screen for the collectors

## Slide 5: Application Overview – cont.
Application performs multiple tasks:
  Take promise to make payment
  Payment schedule
  Display record
  Accounts maintenance
  Calculators to perform maintenance
  Reporting

## Slide 6: Critical Events including Requirements gathering
Requirements gathering/RE process
  No BSA assigned to the RE
  No project manager assigned
  Multiple people gathering requirements from stakeholders including agents, managers, higher management
    No collaboration was done between them
  They tried to put functional and non functional requirements in words and put stress that those be fulfilled as described

## Slide 7: Critical Events including Requirements gathering – Cont.
  “What” and “how” of requirements were stressed as described by stakeholders without consulting any consultant if those are possible or not
  Incomplete scenarios
  Missed links between chain processes assuming the process workflow in a specific way

## Slide 8: Critical Events including Requirements gathering – Cont.
Project award bid
  Software Development teams participated
  Awarded to a team with lowest bid
  Did not assess the background and successful projects of the team
The team
  Pretty new
  Still following waterfall approach
  Few senior developers and those were assigned their own projects
  New hire – junior developer assigned the project

## Slide 9: Critical Events including Requirements gathering – Cont.
Software architecture:
  Never planned software architecture and technology stack
  Software scalability was not considered
  Database structure was not considered
Change requests:
  Due to ambiguous words, changes were requested very often
  RE was not performed well so the missing requirements were added later

## Slide 10: Critical Events including Requirements gathering – Cont.
Changes that happened later broke the application
  Requirement of building the UI in the strict “what” and “how” manner, led to broken application when changes were requested
  Some screens were completely re-written

## Slide 11: Financial burden
1 developer and 2 DBAs were assigned fulltime and many employees from collections were assigned partially to the project at the start
A contractor was hired later and assigned to this project.
Initial estimation of work was 12 months but it has been 2.5 years the project is still in development

## Slide 12: Financial Burden – cont.
Later realised the burden of the on going project
  Assigned a fulltime project manager to over look the project
  Contractor is being extended

## Slide 13: Recommendations
Need to stop the development to stop financial loss
Revise the requirements and assign BSA for proper RE
Submit the application for technical audit to identify potential security issues
Senior DBA should analyse the database structure
Assign the Agile development team to the project

## Slide 14: Conclusion
RE is very important for:
  Project completion time estimation
  cost estimation
  Less change in requirements
Technical skills and background of the team is very important
Project management techniques are very important
  Project manager, BSA, Kanban board, GitHub
Software development techniques are very important
  Agile vs waterfall

## Slide 15: Thank You Questions